## Slide 1
SYNOPSIS Presentation
on
HomeEase
by
Ankit Kumar Shahi 202410116100028
Ankit Sisodia 202410116100029
Ansh Mishra 202410116100030
Ambikeshwar Dutt Dwivedi 202410116100022
Session:2025-2026 (4th Semester)
Under the supervision of
Ms. Riya Rai
Department Of Computer Applications
KIET GROUP OF INSTITUTIONS, DELHI-NCR, GHAZIABAD-201206

## Slide 2
Project Overview: HomeEase
HomeEase is an intuitive web-based platform designed to seamlessly connect customers with local, professional home service providers. From plumbing to electrical work, cleaning to technical assistance, HomeEase simplifies the process of finding and booking reliable help right from your device.
Online service booking for ultimate convenience
Streamlined provider registration and vetting
Centralized management for administrators
Our goal is to redefine customer satisfaction in the home services sector by making booking effortless and reliable.

## Slide 3
Project Objectives: Enhancing Home Service Experience
The core mission of HomeEase is to revolutionize how home services are accessed and managed. Our key objectives focus on creating a superior, user-centric platform that addresses common pain points in the industry.
1
Effortless Online Booking
Provide a simple and intuitive system for customers to book services.
2
Verified Provider Network
Connect customers with rigorously vetted and highly-rated service professionals.
3
Automated Booking Processes
Eliminate manual booking challenges through efficient automation.
4
Transparent Service Delivery
Enhance clarity and communication throughout the service lifecycle.
5
Robust Admin Control
Enable efficient oversight and management of all platform activities.

## Slide 4
Comprehensive Project Scope
HomeEase is meticulously designed to cater to the distinct needs of its three primary user groups: customers, service providers, and administrators. Our current scope lays a robust foundation, with an eye towards future enhancements.
Customer Features
Seamless registration and login
Intuitive service browsing and selection
Effortless booking initiation
Real-time booking status tracking
Service Provider Features
Detailed profile registration
Comprehensive service listing management
Flexible availability management
Efficient booking acceptance and management
Super Admin Capabilities
Streamlined provider approval process
Holistic user management
Centralized booking monitoring
Comprehensive report generation
Looking ahead, we plan to integrate advanced payment gateways and real-time chat functionalities to further enrich the user experience.

## Slide 5
Methodology: Agile-Based Development
Our project adopts a dynamic Agile-based development methodology, emphasizing iterative progress, flexibility, and continuous improvement. This approach ensures that HomeEase evolves responsively to user needs and market demands.
Testing
Frontend
Backend
Design
Requirements
By breaking down the project into smaller, manageable modules, we can ensure regular testing and rapid iteration, significantly enhancing product quality and development efficiency.

## Slide 6
Technology Used: The Power of MERN Stack
HomeEase is built upon the robust and scalable MERN (MongoDB, Express.js, React.js, Node.js) stack, a powerful combination of technologies known for delivering high-performance, dynamic web applications.
Frontend: React.js
For interactive user interfaces.
Backend: Node.js, Express.js
For server-side logic and APIs.
Database: MongoDB
For flexible, scalable data storage.
Authentication: JWT
For secure user verification.
Tools: VS Code, Postman, GitHub
For efficient development and collaboration.
This cutting-edge stack ensures a responsive, secure, and easily maintainable platform, capable of scaling with our growth.

## Slide 7
System Workflow: A Seamless Journey
The HomeEase system is designed around a clear, intuitive workflow that orchestrates the interaction between customers, providers, and administrators, ensuring every service request is handled with precision and efficiency.
User Registration & Login
Customers securely access the platform.
Service Selection
Customers browse and choose their desired service.
Booking Request Submission
Customer initiates a service booking.
Admin Assignment
Administrator allocates a suitable provider.
Provider Acceptance
Assigned provider confirms the booking.
Service Completion
Provider successfully delivers the service.
User Feedback
Customer provides valuable input on the service.
This structured process ensures transparent communication and coordinated effort, leading to superior service delivery.

## Slide 8
Project Timeline: Delivering HomeEase
Our development schedule is carefully planned to ensure timely delivery of HomeEase, with each phase allocated sufficient time for thorough execution and quality assurance. The entire project is slated for completion within 9 Weeks, reflecting our commitment to efficiency.
Requirement Analysis
1 Week
System Design
1 Weeks
Backend Development
3 Weeks
Frontend Development
3 Weeks
Testing
1 Week
Documentation
1 Week
Total Duration: 9 Weeks
This agile timeline allows for focused sprints and consistent progress toward our launch goal.

## Slide 9
Project Timeline: Detailed Gantt View
To provide a more granular view of our development schedule, this Gantt-like timeline illustrates key phases across a 9-week period, ensuring clarity on task sequencing and duration. This expanded timeline allows for more thorough development and testing.
Analysis
Week 1: Requirement Analysis
Design
Week 2: System Design
Backend
Weeks 3-5: Backend Development
Frontend
Weeks 6-8: Frontend Development
This visual representation emphasizes our commitment to a structured yet adaptive development process, ensuring each phase is completed with precision.

## Slide 10
Project Outcome: Empowering Home Services
Upon successful completion, HomeEase delivers a powerful and comprehensive platform that not only meets but exceeds its initial objectives. The system stands as a testament to efficient development and thoughtful design.
Fully Functional Booking System
A reliable and easy-to-use platform for all service needs.
Secure User Authentication
Ensuring data privacy and secure access for all users.
Efficient Service Management
Streamlined processes for providers and administrators.
Enhanced Customer Experience
A user-friendly interface leading to higher satisfaction.
Optimized Admin Control
Comprehensive tools for oversight and operational efficiency.
HomeEase proudly fulfills all functional requirements, ready to transform the home services landscape.

## Slide 11
Login & Authentication Module
Project Visuals: Screenshot References

## Slide 12
Service Marketplace Interface

## Slide 13
Admin Control Panel

## Slide 14
DFD Level 1 Diagram

## Slide 15
Use Case & ER Diagram

## Slide 16
Thank You for Your Time
We appreciate the opportunity to present the HomeEase project and its vision for simplifying home services. Our commitment to innovation and user satisfaction drives every aspect of this platform.
HomeEase – Making Home Services Easy
We welcome any questions you may have about the project, its functionalities, or future prospects. Let's make home services truly effortless.